STATEMENT OF WORK

CRED Payments & Rewards

SOW Reference: TG-SOW-2026-016

| Client | CRED (Dreamplug Technologies) |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the CRED Payments & Rewards engagement:

Payment account synchronization across providers

Re-onboarding missed users to CRED UPI

New SQS client implementation (~20% cost savings)

RuPay Link & Pay support

Gold Rush and credit card rewards post-payment flow

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 15% | $100 | 24 |
| Riyaaz Kagzi | Lead Consultant | 100% | $80 | 160 |
| Manish K. Lath | Senior Consultant | 100% | $65 | 160 |
| Gaurav S. | Technology Consultant | 100% | $55 | 160 |

## 3. KPIs

| KPI | Target |
| --- | --- |
| UPI success rate | ≥99% |
| Cost savings | ≥20% on SQS |
| User re-onboarding | ≥10K users/month |

## 4. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: CRED (Dreamplug Technologies) |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |