STATEMENT OF WORK

Caizin (Smarsh K8s Migration)

SOW Reference: TG-SOW-2026-015

| Client | Smarsh Inc. |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Mar 18, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the Caizin (Smarsh K8s Migration) engagement:

K8s migration from PCF for 70+ applications

Common health-check library for 25 services across 11 fabrics

Integration test enablement for 15+ apps

Health-check library integration with K8s probes

Performance testing post-migration

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 10% | $100 | 16 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | K8s migration from PCF for 70+ applications | Mar 18, 2026 |
| D2 | Common health-check library for 25 services across 11 fabrics | Mar 18, 2026 |
| D3 | Integration test enablement for 15+ apps | Mar 18, 2026 |
| D4 | Health-check library integration with K8s probes | Mar 18, 2026 |
| D5 | Performance testing post-migration | Mar 18, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Apps migrated to K8s staging | ≥20/month |
| Integration test coverage | ≥15 apps |
| Health-check adoption | 25 services |

## 5. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: Smarsh Inc. |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |