STATEMENT OF WORK

Entain Cashier JDK Migration

SOW Reference: TG-SOW-2026-013

| Client | Entain Group |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the Entain Cashier JDK Migration engagement:

Cashier services upgrade from JDK 7 to JDK 17

POC for independent service upgrades

Code sync with conflict resolution

Deprecated code removal and Struts refactoring

RMI communication layer assessment

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 10% | $85 | 16 |
| Prathamesh | Lead Consultant | 100% | $65 | 160 |
| Omkar | Technology Consultant | 100% | $45 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | Cashier services upgrade from JDK 7 to JDK 17 | Jun 30, 2026 |
| D2 | POC for independent service upgrades | Jun 30, 2026 |
| D3 | Code sync with conflict resolution | Jun 30, 2026 |
| D4 | Deprecated code removal and Struts refactoring | Jun 30, 2026 |
| D5 | RMI communication layer assessment | Jun 30, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Services migrated | ≥3/month |
| Zero regression | 100% deposit flow pass |
| Code sync | Weekly merges |

## 5. Commercial Terms

Estimated monthly value: $21,840

Invoicing: Monthly in arrears based on actual hours logged in Kimai.

Payment terms: Net 30 days from invoice date.

## 6. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: Entain Group |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |