STATEMENT OF WORK

PeakXV Admin Migration

SOW Reference: TG-SOW-2026-008

| Client | Peak XV Partners |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Mar 22, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the PeakXV Admin Migration engagement:

Partner Portal App migration and production deployment

Admin App migration — Company, Contact, Fundraising, Mailings modules

Docker and Helm Charts configuration

CI/CD pipeline setup with GitHub Actions

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 10% | $85 | 16 |
| Imraan | Senior Consultant | 100% | $55 | 160 |
| Prachi | Technology Consultant | 100% | $45 | 160 |
| Shubam | Technology Consultant | 100% | $45 | 160 |

## 3. KPIs

| KPI | Target |
| --- | --- |
| Module migration | ≥2 modules/month |
| Zero-downtime deployments | 100% |
| Test coverage | ≥70% |

## 4. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: Peak XV Partners |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |