STATEMENT OF WORK

Peak XV Sprout (Data Intelligence)

SOW Reference: TG-SOW-2026-007

| Client | Peak XV Partners |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Mar 18, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the Peak XV Sprout (Data Intelligence) engagement:

Data ingestion and transformation pipeline streamlining

Large-scale web scraping productionization

Data coverage expansion and dataset augmentation

Ad-hoc data requests and analysis

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Anish Anil | Senior Consultant | 100% | $55 | 160 |
| Mayur B. | Senior Consultant | 100% | $55 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | Data ingestion and transformation pipeline streamlining | Mar 18, 2026 |
| D2 | Large-scale web scraping productionization | Mar 18, 2026 |
| D3 | Data coverage expansion and dataset augmentation | Mar 18, 2026 |
| D4 | Ad-hoc data requests and analysis | Mar 18, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Pipeline reliability | ≥99% |
| Scraping throughput | ≥5000 pages/day |
| Ad-hoc turnaround | <2 business days |

## 5. Commercial Terms

Estimated monthly value: $17,600

Invoicing: Monthly in arrears based on actual hours logged in Kimai.

Payment terms: Net 30 days from invoice date.

## 6. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: Peak XV Partners |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |