STATEMENT OF WORK

Promobi – Data Protection

SOW Reference: TG-SOW-2026-005

| Client | Promobi Technologies |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Feb 1, 2026 |
| End Date | Mar 22, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the Promobi – Data Protection engagement:

PII/PHI/SPII detection engine development

Centralized rule parsing and customizable detection patterns

Data scanning and sensitive information classification

Compliance scoring and audit-ready reporting

Automated masking, encryption, quarantine workflows

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 15% | $100 | 24 |
| Utkarsh R. | Technology Consultant | 100% | $55 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | PII/PHI/SPII detection engine development | Mar 22, 2026 |
| D2 | Centralized rule parsing and customizable detection patterns | Mar 22, 2026 |
| D3 | Data scanning and sensitive information classification | Mar 22, 2026 |
| D4 | Compliance scoring and audit-ready reporting | Mar 22, 2026 |
| D5 | Automated masking, encryption, quarantine workflows | Mar 22, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Detection accuracy | ≥95% |
| False positive rate | <5% |
| Scan throughput | ≥1000 records/min |

## 5. Commercial Terms

Estimated monthly value: $14,260

Invoicing: Monthly in arrears based on actual hours logged in Kimai.

Payment terms: Net 30 days from invoice date.

## 6. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: Promobi Technologies |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |