STATEMENT OF WORK

Provus CPQ Platform

SOW Reference: TG-SOW-2026-014

| Client | Provus Inc. |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Feb 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the Provus CPQ Platform engagement:

Services CPQ platform development

AWS Serverless architecture deployment

Material UI based responsive interfaces

Pricing engine and quoting automation

Advanced capability features (Phase 2)

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 20% | $85 | 32 |
| Mayank D. | Senior Consultant | 100% | $55 | 160 |
| Navsheel | Senior Consultant | 100% | $55 | 160 |
| Sounak | Senior Consultant | 100% | $55 | 160 |
| Chaitrali | Technology Consultant | 100% | $45 | 160 |
| Aalay | Technology Consultant | 100% | $45 | 160 |
| Pranay | Technology Consultant | 100% | $45 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | Services CPQ platform development | Jun 30, 2026 |
| D2 | AWS Serverless architecture deployment | Jun 30, 2026 |
| D3 | Material UI based responsive interfaces | Jun 30, 2026 |
| D4 | Pricing engine and quoting automation | Jun 30, 2026 |
| D5 | Advanced capability features (Phase 2) | Jun 30, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Feature delivery | ≥2 modules/month |
| API latency | <200ms p95 |
| Infra cost | <$500/mo serverless |

## 5. Commercial Terms

Estimated monthly value: $54,560

Invoicing: Monthly in arrears based on actual hours logged in Kimai.

Payment terms: Net 30 days from invoice date.

## 6. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: Provus Inc. |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |