STATEMENT OF WORK

The Economist – Ad Revenue

SOW Reference: TG-SOW-2026-009

| Client | The Economist Group |
| --- | --- |
| Vendor | Technogise Solutions Pvt. Ltd. |
| Effective Date | Jan 1, 2026 |
| End Date | Jun 30, 2026 |
| Version | 1.0 |

## 1. Scope of Work

Technogise shall provide consulting and development services for the The Economist – Ad Revenue engagement:

New ad-slot implementation on Home and Topic pages

ABS integration using Double Verify

Limited Ads feature development

App performance optimization (caching)

iOS compliance changes for ad slots

## 2. Team Composition & Billing Rates

| Name | Role | Allocation | Rate (USD/hr) | Monthly Hours |
| --- | --- | --- | --- | --- |
| Mahesh Lal | Principal Consultant | 15% | $100 | 24 |
| Ashutosh | Lead Consultant | 100% | $80 | 160 |
| Rahul K. | Technology Consultant | 100% | $55 | 160 |
| Saagar | Technology Consultant | 100% | $55 | 160 |

## 3. Deliverables & Milestones

| # | Deliverable | Target |
| --- | --- | --- |
| D1 | New ad-slot implementation on Home and Topic pages | Jun 30, 2026 |
| D2 | ABS integration using Double Verify | Jun 30, 2026 |
| D3 | Limited Ads feature development | Jun 30, 2026 |
| D4 | App performance optimization (caching) | Jun 30, 2026 |
| D5 | iOS compliance changes for ad slots | Jun 30, 2026 |

## 4. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Ad revenue uplift | ≥10% |
| App load time improvement | ≥10% |
| Crash-free sessions | ≥99.5% |

## 5. Assumptions & Exclusions

Client provides timely access to environments and stakeholders.

Infrastructure and hosting costs borne by client.

Scope changes require formal Change Request approval.

## Signatures

| For: Technogise Solutions Pvt. Ltd. | For: The Economist Group |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |